PROJECT LIST — WORK IN HAND

As at 30/09/2026

Key details

| Customer name: | Sawaed Al Bina Contracting Co. |
| --- | --- |
| CR number: | 2050117342 |
| As of: | 30/09/2026 |

| Id | Project | Employer | Contract value | Start | Completion | Done | Billed | Received | Retention | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| P1 | Eastern Corridor Logistics Hub — Package B | Sharqiya Logistics Development Co. (SLDC) | 486,000,000 | 01/03/2025 | 31/01/2028 | 41% | 187,160,000 | 79,918,000 | 18,715,000 | In progress (revised completion per EOT request) |
| P2 | Al Khobar Waterfront Residential Towers (2 towers) | Qamar Al Khaleej Real Estate Development Co. | 212,000,000 | 15/01/2024 | 31/12/2026 | 88% | 186,560,000 | 160,900,000 | 18,656,000 | In progress |
| P3 | Second Industrial Estate — Roads Package 4 | Eastern Industrial Estates Co. | 164,000,000 | 01/06/2024 | 15/09/2026 | 97% | 159,080,000 | 141,000,000 | 15,908,000 | Substantially complete; defects liability period |
| P4 | Jubail School Complex (3 schools) | Sahil Education Projects Co. | 98,000,000 | 01/09/2025 | 31/03/2027 | 22% | 21,560,000 | 15,300,000 | 2,156,000 | In progress |

Package B: revised completion 31/01/2028 reflects the extension of time requested on 14/04/2026 (five months).

New award (subject of the facility request): Eastern Corridor Logistics Hub — Package C, SAR 312,000,000, letter of award dated 22/09/2026, commencement expected 01/12/2026, 24 months.