SITE VISIT REPORT

Key details

| Customer name: | Sawaed Al Bina Contracting Co. |
| --- | --- |
| CR number: | 2050117342 |
| Visit date: | 24/09/2026 |
| Visited by: | Hisham Al-Qahtani |
| Met with: | Turki Hamad Al-Sawaed; Eng. Ahmed Fawzi (Project Manager, Package B) |
| Premises: | Head office (Dammam, rented) and Package B site (Eastern Corridor Logistics Hub) |
| Staff observed: | 420 |
| Observations: | Package B site active; warehouse blocks W1-W3 structure complete, W4-W6 foundations; progress behind the original programme. |

Observations

About 420 workers and 38 items of heavy equipment on site, most of it hired from Sawaed Heavy Equipment Rental Co.

Structure of W1-W3 complete; W4-W6 at foundation stage. Management attributes the delay to design changes by the employer.

Extension of time of five months submitted on 14/04/2026; management says the employer's response is awaited.

Management confirms certificates are being paid 'with some delay' by the employer; it expects payment of the outstanding certificates before the year end.

Package C site (adjacent plot) not yet mobilised; mobilisation planned for December 2026.

______________________ Hisham Al-Qahtani Relationship Manager